Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 January 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS61777 |
| Project Name | Gemini Pro Financial Decoder |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Application Setup | USN-1 | As a developer, I can set up the Python environment and install required libraries. | 2 | High | Team |
| Sprint-1 | File Upload Implementation | USN-2 | As a user, I can upload a CSV or Excel financial file. | 3 | High | Team |
| Sprint-1 | Data Processing | USN-3 | As a system, I can read and process uploaded financial data using Pandas. | 3 | High | Team |
| Sprint-1 | API Integration | USN-4 | As a system, I can integrate Google Gemini API to generate financial insights. | 5 | High | Team |
| Sprint-2 | Security Implementation | USN-5 | As a developer, I can store API keys securely using environment variables. | 3 | High | Team |
| Sprint-2 | Dashboard Metrics | USN-6 | As a user, I can view total sales, units sold, and average price. | 3 | High | Team |
| Sprint-2 | Data Visualization | USN-7 | As a user, I can view sales by country and product charts. | 3 | High | Team |
| Sprint-2 | Testing | USN-8 | As a developer, I can perform functional and performance testing. | 3 | Medium | Team |
| Sprint-2 | Documentation | USN-9 | As a developer, I can prepare GitHub repository and project documentation. | 5 | Medium | Team |

Total Story Points per Sprint

Sprint-1 = 2 + 3 + 3 + 5 = 13 Story Points
Sprint-2 = 3 + 3 + 3 + 3 + 5 = 17 Story Points

Total Story Points = 30

Project Tracker, Velocity and Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 13 | 10 Days | 15 Feb 2025 | 24 Feb 2025 | 13 | 24 Feb 2025 |
| Sprint-2 | 17 | 10 Days | 25 Feb 2025 | 06 Mar 2025 | 17 | 06 Mar 2025 |

Velocity Calculation

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 30
Number of Sprints = 2

Velocity = 30 / 2 = 15 Story Points per Sprint

If sprint duration is 10 days:

Average Velocity per Day = 15 / 10 = 1.5 Story Points per Day

Burndown Chart Description

A burndown chart represents the remaining work versus time during a sprint.

For this project:

Sprint-1 started with 13 story points and gradually reduced to zero by the planned sprint end date.
Sprint-2 started with 17 story points and was also completed within the planned timeline.

This indicates steady progress and effective sprint planning during the development of the Gemini Pro Financial Decoder application.

A burndown chart visually shows work decreasing over time, demonstrating structured sprint execution and proper workload distribution.